**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| **Date** | 24-06-2025 |
| **Team ID** | LTVIP2025TMID58987 |
| **Project Name** | **DocSpot:** Seamless Appointment Booking for Health |
| **Maximum Marks** | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation:**

Product Backlog & Sprint Schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely. | 3 | High | Hanif, Prudhvi |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medium | Hanif |
| Sprint-2 | Doctor Discovery & Booking | USN-3 | As a patient, I can search and filter doctors by location/specialty. | 2 | High | Praneeth, Prasanna |
| Sprint-3 | Profile Management | USN-4 | As a doctor, I can set up and update my profile and availability. | 3 | High | Praneeth |
|  |  | USN-5 | As a user, I can update my profile information. | 2 | High | Prasanna |
|  |  | USN-6 | As a user, I can send/receive messages. | 2 | Medium | Prudhvi |
| Sprint-4 | Payment Integration & Reviews | USN-7 | As a client, I can pay freelancers securely. | 3 | High | Hanif |
|  |  | USN-8 | As a user, I can leave a review after project completion. | 2 | Medium | Prudhvi |
|  |  | USN-9 | As a user, I can change my password. | 2 | Medium | Prasanna |

Project Tracker, Velocity & Burndown Chart

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 1 Day | 22 June 2025 | 22 June 2025 | 20 | 22 June 2025 |
| Sprint-2 | 20 | 2 Days | 23 June 2025 | 24 June 2025 | 20 | 24 June 2025 |
| Sprint-3 | 20 | 2 Days | 25 June 2025 | 26 June 2025 | 20 | 26 June 2025 |
| Sprint-4 | 20 | 1 Day | 27 July 2025 | 27 July 2025 | 20 | 27 July 2025 |